# AWS First Cloud AI Journey – Project Plan

# [Mambo] – [FPT University] – [Mini-Market]

# [September 8, 2025 – December 12, 2025]

Table of Contents

1	BACKGROUND and motivation	3

1.1	executive summary	3

1.2	PROJECT SUCCESS CRITERIA	3

1.3	Assumptions	3

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	3

2.1	Technical Architecture Diagram	3

2.2	Technical Plan	4

2.3	Project Plan	4

2.4	Security Considerations	4

3	Activities AND Deliverables	5

3.1	Activities and deliverables	5

3.2	OUT OF SCOPE	5

3.3	PATH TO PRODUCTION	5

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	5

5	TEAM	6

6	resources & cost estimates	6

7	Acceptance	7

# BACKGROUND and motivation

## Executive Summary

Mini-Market is an academic project simulating the digital transformation of a traditional mini-market model in Vietnam. The hypothetical client is a small mini-market chain currently operating primarily through manual processes (ledgers, Excel, offline sales).

Business objectives:

- Reduce inventory loss and errors in warehouse management (due to manual inventory).

- Open additional online revenue channels through an e-commerce platform.

- Shorten payment time and improve customer experience at the counter.

- Establish a foundation for future expansion of mini-market branches.

Technical objectives:

- Build a modern, easy-to-maintain 3-layer (.NET 3-tier) architecture, applying the Repository Pattern & Unit of Work Pattern.

- Apply AWS Managed Services (Elastic Beanstalk, RDS, S3, CloudFront, WAF, ElastiCache) according to the AWS Well-Architected Framework.

- Automate CI/CD with AWS CodePipeline & CodeBuild integrated with GitHub.

- Optimize costs by taking advantage of the AWS Free Tier in the first year.

Mini-market e-commerce website with key features: product management, catalog, shopping cart, orders, user accounts, and basic inventory management.

- Design solution architecture on the AWS platform.

- Deploy necessary AWS services for Staging and Production environments.

- Design & develop an ASP.NET Core MVC application using the 3-tier model.

- Set up CI/CD pipeline with AWS CodePipeline / CodeBuild.

- Configure basic security services: VPC, Security Group, WAF, Private Subnet, NAT Gateway.

## PROJECT SUCCESS CRITERIA

The project is considered successful if the following quantitative criteria are met (in the demo/POC environment):

Business success criteria

- Reduce inventory management discrepancies by ≥ 90% compared to the manual/Excel model (measured by the difference between system inventory and actual inventory during test checks).

- Reduce checkout time (from product scanning to receipt printing) by ≥ 50% compared to the simulated manual process.

- Achieve ≥ 20% simulated revenue from online channels (compared to total simulated revenue) within 6 months if implemented in practice.

Technical success criteria

- Uptime (on the demo environment) ≥ 99.9% during the testing period.

- Average homepage (product listing) load time < 2 seconds when using CloudFront and ElastiCache (tested with simulated load scenario).

- CI/CD pipeline successfully deploys ≥ 90% of code pushes to the main branch without manual intervention.

- All secrets/connection strings are not hard-coded in the source code but are managed via Elastic Beanstalk environment variables.

## Assumptions

Key assumptions for project execution:

- AWS Account: The customer (or project team) provides an AWS Account with permissions to create the following services: VPC, EC2/Beanstalk, RDS, S3, CloudFront, WAF, ElastiCache, CodePipeline, CodeBuild.

- Free Tier: Infrastructure uses the AWS Free Tier for the first year, including EC2 t3.micro/t3a.small, RDS db.t3.micro (SQL Server Express), ElastiCache t4g.micro, S3, and CloudFront.

- Traffic: Low to moderate initial traffic (demo environment, not yet a production system with tens of thousands of users).

- Data volume: Moderate number of products and orders (a few thousand SKUs, a few thousand orders/month) – suitable for the proposed architecture.

- Team availability: The team has sufficient time to work within the timeframe [08/09/2025 – 12/12/2025].

- External dependencies:

  - No mainframe systems or legacy on-premises systems require integration.

  - Integration with actual payment gateways (VNPay, MoMo, etc.) is not within the main scope – only payment simulation (e.g., COD).

- Risks & constraints:

  - Time constraints (semester project).

  - Some AWS services may change their pricing or Free Tier policies in the future.

# SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

## Technical Architecture Diagram

High-level architecture description

The proposed solution uses a 3-tier (.NET) architecture combined with AWS infrastructure according to the Well-Architected Framework:

- Presentation Layer (WebShop):

  - ASP.NET Core MVC 9.0

  - Runs on AWS Elastic Beanstalk (Windows/Linux platform for .NET)

  - Communicates with the Application Layer through internal services within the same project/solution.

- Application Layer (Services):

  - Contains business logic: ProductService, OrderService, UserService, InventoryService, etc.

  - Applies the Repository Pattern & Unit of Work Pattern to separate business logic and data access.

- Persistence Layer (Data Access):

  - Uses Entity Framework Core to connect to Amazon RDS for SQL Server.

  - Repositories for each aggregate: ProductRepository, OrderRepository, etc.

AWS Infrastructure components

- Amazon Route 53: Manage DNS and domains for the mini-market application.

- Amazon CloudFront: CDN caches static content (product images, JS, CSS) from S3 to speed up page loading.

- Amazon S3: Store static assets (product images, CSS, JS).

- Amazon Elastic Beanstalk:

  - Host ASP.NET Core MVC applications.

  - Automatically create EC2, Auto Scaling Group, Application Load Balancer.

  - Place in a Private Subnet for increased security, accessible only through ALB.

- Amazon RDS for SQL Server (Express):

  - Database for the entire system.

  - Placed in a Private Subnet, no public internet access.

  - Automatically back up, patch, supports Multi-AZ (can be enabled if needed).

- Amazon ElastiCache (Redis):

  - Hot data cache: product lists, category information, general configuration.

  - Reduce repetitive queries to RDS.

- AWS WAF:

  - Integrated with CloudFront to block common attacks (SQL injection, XSS, bad bots).

- AWS VPC + Subnets + NAT Gateway + Internet Gateway:

  - Dedicated VPC for the system.

  - Public Subnet: ALB, NAT Gateway, CloudFront edge (outside).

  - Private Subnet: Elastic Beanstalk instances, RDS, ElastiCache.

  - NAT Gateway used for instances in the Private Subnet to access the Internet (updates, patches).

- AWS CodePipeline + AWS CodeBuild:

  - CI/CD from GitHub → Build → Deploy to Elastic Beanstalk.

Proposed tools

- Visual Studio

- Git & GitHub

- AWS Management Console

- (Optional) AWS CloudFormation or Elastic Beanstalk configuration templates

- Docker Desktop (for local testing)

## Technical Plan

Our group  will:

- Set up a 3-layer .NET solution consisting of the following projects: Domain, Application, Persistence, WebShop.

- Build code that complies with Repository + Unit of Work to ensure easy testing and maintenance.

- Use GitHub as source control, with branches: main, develop, and feature branches.

- Set up a CI/CD Pipeline using AWS CodePipeline + CodeBuild:

  - Trigger: Push to the main branch on GitHub.

  - CodeBuild: Build the .NET solution, run unit tests.

  - Artifacts: .zip package for Elastic Beanstalk.

  - Deploy: CodePipeline automatically deploys to the Staging environment and (after approval) to Production.

Some configurations will be performed manually via the AWS Console (appropriate for the scope of the semester), including:

- Create VPC, Subnets, Security Groups.

- Create RDS, ElastiCache, S3, WAF, CloudFront.

- Connecting the domain from Route 53 to CloudFront/ALB.

All critical paths such as: Registration, Login, Add to Cart, Checkout, Create Order will be written as test cases and thoroughly tested on the Staging environment.

## Project Plan

Our group will adopt an Agile Scrum-like model with short sprints (1–2 weeks) over a total of 12 weeks, divided into 4 phases:

- Phase 1 – Assessment & Foundation (Weeks 1–4)

  - Analyze requirements and finalize use cases.

  - Design logical & physical architecture.

  - Set up .NET solution, GitHub repo, AWS VPC + Subnets.

- Phase 2 – Core Feature Development (Weeks 5–8)

  - Develop core features (Product, Cart, Order, Auth).

  - Build Application Services, Repositories, and Units of Work.

  - Write Unit Tests for business logic.

- Phase 3 – Cloud Preparation & Refactoring (Weeks 9–11)

  - Refactor the source code for cloud compatibility.

  - Convert hardcoded values to Environment Variables.

  - Write buildspec.yml and prepare Dockerfile.

- Phase 4 – Infrastructure Deployment & Go-live (Week 12)

  - Provision all AWS resources (Beanstalk, RDS, ElastiCache, S3).

  - Configure Security (WAF, CloudFront).

  - Activate the CI/CD Pipeline.

  - UAT & Monitoring.

Communication & Governance

- Weekly meeting (review & planning) between Mambo members and instructors.

- Sprint Review at the end of each phase with feature demo.

- Any scope changes (if any) will be recorded in the backlog and prioritized in the next sprint.

## Security Considerations

- Access

  - Enable mandatory MFA for AWS root accounts and IAM users.

  - Use IAM Roles for EC2/Beanstalk, CodeBuild, instead of storing access keys in code.

  - Apply the Least Privilege principle to all IAM policies.

- Infrastructure

  - Separate Public and Private Subnets in VPC.

  - RDS, ElastiCache, and Beanstalk instances are located in the Private Subnet and do not have public IP addresses.

  - Only ALB and CloudFront are public.

  - Security Groups only open necessary ports (HTTP/HTTPS, DB port with source restrictions).

- Data

  - Enable Encryption at Rest for RDS, S3, and ElastiCache (if applicable).

  - Encrypt sensitive data (user passwords using Hashing + Salt in the application).

  - Do not store plaintext passwords/secrets in code or repositories.

- Detection

  - Enable AWS CloudTrail for the entire account to audit API calls.

  - Use AWS CloudWatch Logs & Metrics for Beanstalk, RDS, and ALB to monitor health.

  - (Optional) Configure basic rules to monitor misconfigurations.

- Incident Management

  - Set up CloudWatch Alarms for CPU, response time, and error rate.

  - Define incident response procedures: scale up, rollback deploy, restore DB from backup (PITR).

  - Test the process of restoring RDS from a snapshot periodically (within the scope of demo/academic use).

# Activities AND Deliverables

## Activities and Deliverables

| Project Phase | Timeline | Activities | Deliverables/Milestones | Total man-day |
| --- | --- | --- | --- | --- |
| Assessment & Foundation | Weeks 1–4 | - Requirements gathering - Architecture design - Set up VPC | - Solution Architecture Doc, AWS Network, GitHub Repo | 32 Hours |
| Core Feature Development | Weeks 5-8 | - Backend/Frontend Code - Unit Test - Business Logic | - Web app running locally with stable core features | 72 Hours |
| Cloud Prep & Refactoring | Weeks 9-11 | - Refactor code for Cloud - Configure Environment Variables - Dockerize - Buildspec | - Dockerfile, Buildspec.yml, Cloud Native-compliant source code | 54 Hours |
| Infrastructure & Go-live | Week 12 | - Setup RDS/Redis/EB - Configure Security - CI/CD - UAT | - Production URL, Handover Documentation | 24 Hours |

Project Phase: Assessment & Foundation

- Timeline: Weeks 1–4

- Activities:

  - Collect business and technical requirements.

  - Design logical architecture and infrastructure architecture on AWS.

  - Set up basic VPC, Subnets, and Security Groups.

  - Initialize GitHub repository, create a 3-layer .NET solution.

- Deliverables / Milestones:

  - Solution Architecture Document.

  - AWS Network (VPC + Subnets) created.

  - GitHub repo + base code structure.

Project Phase: Set up Base Infrastructure

- Timeline: Weeks 5–8

- Activities:

  - Develop business services: Product Management, Shopping Cart, Orders, User.

  - Integration of Entity Framework Core, Repository Pattern, Unit of Work.

  - Build the WebShop interface (Razor Views/Bootstrap). Write Unit Tests for critical logic.

- Deliverables:

  - A stable Mini-market Web application running on a Local environment (with full functional features).

  - Unit Test results meet coverage requirements.

Project Phase: Application Component Setup

- Timeline: Weeks 9–11

- Activities:

  - Refactoring: Convert hard-coded configurations to environment variables for Elastic Beanstalk compatibility.

  - Containerization: Write an optimized Dockerfile (Multi-stage build) and buildspec.yml.

  - S3 Integration: Write a service to upload images to S3 instead of storing them locally.

  - Redis Integration: Configure Distributed Cache using Redis for Session.

- Deliverables:

  - Source code optimized for the cloud (Cloud-Native ready).

  - Complete Docker configuration files and CI/CD (Buildspec).

Project Phase: AWS Integration & Optimization

- Timeline: Week 12

- Activities:

  - Create all resources: RDS (SQL Server), ElastiCache (Redis), Elastic Beanstalk.

  - Configure Security: CloudFront (HTTPS), WAF (Firewall).

  - Enable CI/CD Pipeline (CodePipeline) for automated deployment.

  - Perform UAT (User Acceptance Testing) and check CloudWatch Metrics.

- Deliverables:

  - Production system running (Live Demo URL).

  - Handover documentation and operational guidelines.

## OUT OF SCOPE

Actual integration with Vietnamese payment gateways (VNPay, MoMo, ZaloPay, etc.) – simulation only.

## PATH TO PRODUCTION

The POC/MVP will be built with the following key use cases: registration, login, product browsing, shopping cart, payment, order management.

The POC will run in a Staging environment on Elastic Beanstalk with full RDS, S3, and ElastiCache.

To move to Production, additional steps include:

- Tuning Auto Scaling rules, RDS instance size, backup & retention.

- Optimize WAF rule sets, rate-limiting, CORS, and HTTPS enforcement.

- Expand test cases (load testing, security testing).

The production setup within the project scope will be a demo environment with Route 53 domain, CloudFront, WAF, ready to scale up if deployed in production.

# EXPECTED AWS COST BREAKDOWN BY SERVICES

AWS Pricing Calculator

Assumptions for cost estimation:

- Use small instances (t3a.small, t3.micro, t4g.micro) suitable for a mini-market business scale.

- Moderate traffic (demo project, not a system serving millions of users).

- Utilize the AWS Free Tier for the first 12 months for EC2, RDS, S3, CloudFront, and ElastiCache.

- Enterprise/Business support plan costs are not included (only Developer/Basic plans are used).

# TEAM

Partner Project Team (Mambo – FPTU)

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |
| Dương Tuấn Kiệt | Backend Engineer (.NET). | Team Lead Developing .NET backend, business logic, APIs |  |
| Hồ Chí Kiệt | Backend Engineer (.NET) | Developing .NET backend, business logic, APIs |  |
| Nguyễn Hoàng Gia Huy | Cloud & Backend Engineer | AWS architecture & overall system design |  |
| Lâm Vĩnh Cường | Cloud Engineer | Design & deployment of AWS infrastructure (VPC, RDS, EB, CI/CD). |  |
| Nguyễn Đăng Khôi | Frontend Engineer. | Design & implementation of UI/UX, Razor Views, Bootstrap |  |

# Resources & cost estimates

| Resources | Responsibility | Rate (USD) / Hour |
| --- | --- | --- |
| Solution Architects [1] | AWS Architecture Design. | $30/hr |
| Engineers [3] | Development, testing, operations | $20/hr. |
| Other (Project Manager) [1] | Progress management, reporting. | $25/hr |

| Project Phase | Solution Architects | Engineers | Other (Project Manager) | Total Hours |
| --- | --- | --- | --- | --- |
| Assessment & Foundation | 8 | 20 | 4 | 32 |
| Core Feature Development | 6 | 60 | 6 | 72 |
| Cloud Prep & Refactoring | 10 | 40 | 4 | 54 |
| Infrastructure & Go-live | 4 | 16 | 4 | 24 |
| Total Hours | 28Hr | 136 hours | 18Hr | 182Hr |
| Total Cost | 840$ | 2720$ | 450$ | 4010$ |

Cost Contribution distribution between Partner, Customer, AWS:

| Party | Contribution (USD) | % Contribution of Total |
| --- | --- | --- |
| Customer | 0 | 0 |
| Partner | 4,010$ (effort value) | 100 |
| AWS | 200$ credits (Free Tier) |  |

# Acceptance

Acceptance process (simulated according to SOW standards):

- After completing each Phase, Mambo will deliver the corresponding Deliverables to the Customer (the simulated mini-market owner and instructor).

- The Customer will have 8 business days to review and test the Deliverables against the defined acceptance criteria (success criteria & scope).

- If the Deliverable meets the requirements, the Customer will confirm acceptance via email/minutes.

- If the Deliverable does not meet the requirements, the Customer will respond with a detailed description of the errors or points that are not met. Mambo will:

  - Fix the errors/adjust the Deliverable within a reasonable timeframe.

  - Resubmit the revised version for Customer review, but the review will only focus on the previously identified errors/shortcomings.

- If the Customer does not respond within the Acceptance Period, the Deliverable is deemed accepted.